Minutes SPEED Bridleway Meeting 13th February 2019   7.30pm George and Dragon.

Attendees ; Leley, Debbi, Gill, Steve, Pat, Kim, Sue, Garry and Peter

Apologies ; Louisa, Andrea, Louise.

1>Rider evidence forms.

i>Andrea,  Botany Lane – Order to modify Definitive Map to show Botany Lane as a Bridleway. Angela Greatrix said “I am just waiting for an amended plan from our Rights of Way Section and then the Order can be sealed,  it is anticipated that this will be in the next two weeks”. 28th January 2019.Delay because of amendment made to Footpath60, part of claim..

Patrica Stubbs agreed to assist with any appeal.

ii>Peter, Woodseats Lane to submit forms to DCC, along with correct DCC documentation. Write to Angela Greatorex (DCC Commissioning Communities and Policy ) with supporting maps ascertaining that Woodseats Lane is an unadopted road. Ongoing

Good news evidence from Diana Mallinson finding application for Woodseats Lane to be upgraded to bridleway in 1862(18th December, Glossop Recorder) Diana expanding her research. Old Maps have been printed, no further detail in 1863 Glossop Recorder.

No further evidence either from Matlock or New Mills Library. Therefore put in claim.

Peter and Steve to complete 7th March 2019.

iii>Lesley to submit Pingot Lane and other routes in Tameside i.e. riders forms with help from SPEED, if necessary. Use Newspaper search tool to find any references to Pingot Lane to Carrhouse Farm being a bridleway.

iv> Draw up action plan re Matley Moor Bridleway This bridleway will be claimed next after Woodseats Lane has been made.

v> The Picker is a New Mills route which is blocked and in danger of being lost. Gill to let Steve have route for entry onto Project 2026 website. But lower priority than Matley Moor. Ongoing

vi>Sarah Buck's files of old records and maps are available for review. Steve and Peter to examine for relevance. Ongoing

Vii> Write procedure for reporting Blocked Bridleways, including how to raise this issue with DCC. Peter to talk Patricia when Pat raises problems with Picking Rods route.

2>Penine Bridleway

DCC have submitted claim for assisted funding for the completion of the whole of the PBW, £1.9M. Decision forthcoming 22nd February to see if can make full application. Problems raising details of funding from Naturel Enland, Peter talking to Gill Millward.

3> Suggested Ride routes should be made and decision made on rides.

June/July 2019 ride for all Bridleway Groups to be arranged.Examine Torside Parking.

Peter and Steve will search for local Horsebox access and parking to enable rides to be organised.

ii>Membership only access page will be produced for SPEED Web Page, Password entry only.  Members Page will include Minutes, Fun Rides completed and Maps submitted to BHS by Steve.

£10 Membership fee due April 2019 going towards new gates, latches etc.

4>Many bridleways added to 2026 map and Ride My Hack by Steve

5>Gill sent out Data Protection Letter, Closed. Many thanks to Gill.

6> Identify best HGV Company to riders and write to Thanks. Beeson Skips Ltd

Also Wotmix Ltd., Raglan Street, Hyde SK14 2DX – Completed and Closed.

7> Footpath 115, agreed by Charlesworth Parish Council to request to become Multi-User. Peter  talking to Angela Greatrix.

Steve Dolby in agreement and will support talking to Alan Gould about upgrading footpath on his land to bridleway.

Alan Gould suggested moving footpath60 nearer the railway embankment and convert to Multi User Track, Meeting 2p.m. 7th March Gamesley Bridge to decide.

9>Updated on the Bridge the Gap facebook page, Gill also Gill offered to help Debbie with Seaba Facebook issues. Ongoing

10>Signatories need amended, delete Alyson and replace with Steve. Sue Wane.

Next Meeting Wednesday 13th March 7.30 George and Dragon.

Peter Cooper

18th February 2019.