| Category | Project | Description | Action required | Timescale |
| --- | --- | --- | --- | --- |
| Garden improvement | Flower beds | Improve the planting in the “star beds” (north-west end) | Seek sponsors – bulbs/plants local garden centers/retailers | Winter/spring 2013 onwards |
|  | Woodland planting | Plant natural woodland plants: English bluebells, wood anemones etc | Purchase bulbs and plant plugs | Spring 2013 onwards |
|  | Sensory garden | Create sensory garden on site of the 1960 “scented garden for the blind” | Application for funding from Yorkshire Gardens Trust and local organisations | Summer 2013 |
|  | Hidden/secret garden | Restore the garden on south slope, previously heather garden. Introduce appropriate seating. | Decide planting, assess work required to restore paths. Beg/buy plants. Volunteer labour. Sponsorship for bench(es) | 2013 onwards |
|  | Friary physic garden | Create a medieval friary physic garden in the rose garden area | Plan of garden to be produced, agreement with Council on location. Detailed project plan and costing. Seek and apply for funding | 2013 - 14 |
|  | Rose garden improvement | Refresh planting of rose garden area. Development as memorial garden | Liaise with Council Bereavement Service Department about memorial funding of rose garden | 2013 -14 |
|  | Wild bird feeding station | Convert trunks of felled tree into a feeding station. | Investigate options, taking into account the risk of vandalism. Small cost | Winter/spring 2013 |
| Garden maintenance | Garden maintenance | Routine maintenance: shrubs, borders, litter picking. | Agree volunteer policy and risk assessment with the Council. Establish regular volunteer sessions. Liaise with youth groups | Commence winter 2012/13, continuous |
| Infrastructure maintenance | Infrastructure maintenance | Repair and maintenance of paths, walls, railings and steps | Progress volunteer involvement as above. Some specific projects will require specialist estimates and funding applications. | Commence 2013, continuous |
| Better seating | Bench repair | Repair and paint repairable benches | Volunteers as above. Modest funding. | Commence 2013 |
| Better seating - continued | Replace unsuitable benches | Replace un-repairable benches and replace the other old benches eventually | Seek sponsorship, include new benches in new garden projects (sensory, friary, hidden gardens) | Commence 2013 |
|  | Provide additional benches | Initiate memorial WMDC bench policy | Liaise with Memorial Policy Service. Publicise memorial policy locally. | Commence 2013 |
| Security | Restore gates | Repair and restore gates on all entrances | Obtain estimates for repair and or replacement or gates. Seek sponsorship or apply for funding. | Commence 2013 |
|  | Security policy | Establish and agree with the Council policy for locking park at night. | Agree closing and opening times, depending on season. Consult with community. Establish volunteer rota and contingency plan for emergencies | Commence 2013 |
|  | CCTV | Review CCTV coverage. Explore possibility of improved coverage | Review of CCTV coverage already requested | On-going |
|  | Lighting | Consider solar lighting |  | On hold |
|  | Policing | Request regular CPSO patrols | CPSO to attend committee meetings | On-going |
| Toilets | Toilets | Consider refurbishment of toilet block and explore strategy for opening toilets to general public | Establish extent and cost of refurbishment required. Consider sustainability of making toilet facilities generally available. | Commence 2013 |
| Children’s playground | Children’s playground | Create playground for young children, age up to about 7 years. | Investigate options for site and size of facility, type of equipment. Full project development and funding application | 2013 - 14 |
| Café/kiosk/patio | Café/kiosk | Incorporate aviary building into a café or kiosk and patio. Service to be provided by Friends volunteers. | Project template already submitted to the Council for assessment of the building’s sustainability. Next step is preliminary drawings of proposed development , followed by full project plan, costing and funding application | Commence 2013 |
| Picnic area |  | Provision of picnic benches | Local sponsorship to be sought | Commence2013 |
| Outdoor stage and events | Stage | Re-establish outdoor stage and amphitheatre | Investigate options for an outdoor stage area, assess costs and seek funding. Support and involvement of local music and drama groups to be explored | 2014 - 15 |
|  | Events | Consider organizing events in Valley Gardens | Investigate interest in the community. Liquorice Festival, summer concert, children’s summer holiday play sessions, Halloween events. | Commence 2013 |
| Educational | Tree trail | Create a tree/nature trail | This project has already been started and funding has been obtained. Information leaflets, flyers and posters to be printed. Publicity through library, local newspaper and schools | Start spring or summer 2013 |
| Car parking | Car parking | Additional car parking spaces for the Bowling Club and Valley Garden events | Explore the possibility of free out-of-hours use of adjacent hospital car park. Otherwise, explore the cost and feasibility of grass protection, and funding options. Project template for grass protection already submitted to the Council for assessment. | On-going |
| Flooding | flooding | Rectify bowling green flooding | Responsibility of Council and Yorkshire Water | On-going |
| Signs and interpretation boards | Entrance signs | Erect welcome signs at all entrances | Funding received, design work in progress, estimates requested | On-going |
|  | Interpretation board(s) | Erect interpretation board(s) depicting the Friary and its history and relation to Valley Gardens | Depends on money remaining after completion of entrance signs. Additional funding request if needed. | 2013 |